AutoShopPro

Build Log

A record of every build session, version milestone, and technical decision.

## How to Use This Log

After each build session, add a new entry at the top of the Sessions section. Record:

- What you built or changed

- Any bugs or gotchas you hit

- How you fixed them

- What to do next

# How to Save a Version to GitHub

Run these three commands in Terminal at the end of every session:

- git add .

- git commit -m "vX.X.X Name - description"

- git push

Claude will provide the exact commit message at the end of each session — you just copy and paste it.

# Version History

| Version | Date | Description | Status |
| --- | --- | --- | --- |
| v0.1.0 | Mar 20 2026 | Bones — Flutter project, full app shell with adaptive sidebar/tab nav, all 5 module placeholders, Git + GitHub | ✅ Complete |
| v0.1.1 |  | Riverpod state management, go_router navigation, Drift database init | ✅ Complete |
| v0.2.0 |  | Module 1 complete — RO Engine, customers, vehicles, VIN decode | ⬜ |
| v0.3.0 |  | Module 2 complete — Parts & ordering | ⬜ |
| v0.4.0 |  | Module 3 complete — Payments, invoices, PDF generation | ⬜ |
| v0.5.0 |  | Module 4 complete — Owner dashboards, KPIs | ⬜ |
| v0.6.0 |  | Module 5 complete — QuickBooks/Xero sync | ⬜ |

# Developer Environment

| Setting | Detail |
| --- | --- |
| Machine | MacBook Neo |
| Chip | Apple A18 Pro |
| OS | macOS Tahoe 26.3.2 |
| Flutter | beta 3.43.0 |
| Project Path | ~/Documents/autoshoppro |
| GitHub | https://github.com/shopraglabs/AutoShopPro |
| Run Method | Xcode > Runner.xcworkspace > My Mac > Play |
| Known Bug | Flutter CLI code signing fails on Tahoe — always use Xcode |

# Build Sessions

## Session 10 — v0.8.0 Linked Up

Date: March 22, 2026

Version: v0.8.0 Linked Up

Session: 10

Apply Template inserts linked parts — when a template is applied to an estimate, the labor line is inserted first, then all linked inventory parts are inserted as part line items grouped under it with current cost/sell price from inventory

Service Template linked parts (schema v20) — template form has a full LINKED PARTS section; add inventory parts with a quantity; searchable picker filters already-linked parts; save replaces all links; editing a template reloads existing links

Markup on inventory part form — replaced separate Cost and Sell Price fields with an inline Cost | Markup % | Sell Price row; markup tier from Settings auto-applies when cost is typed; editing Sell Price back-calculates Markup %

Part categories — inventory parts now have a category field (Part / Fluid / Filter / Chemical); action sheet picker on the form; blue badge shown on list rows for non-Part categories

Smart money formatting — UI screens omit .00 cents (e.g. $90 not $90.00) but preserve real cents (e.g. $13.50); invoice PDFs always show two decimal places as official documents

Select-all on tap — tapping any number text field now selects all existing text so you can type a new value without deleting manually; applied consistently across all forms app-wide

Hours × rate = total live calc — service template form and line item form both have Cost | Markup or Hours | Rate | Total rows where all three fields are editable; changing any field recalculates the others with bidirectional sync

Labor name as title — labor lines in estimate detail, RO detail, and invoice PDFs now show the template name (e.g. "Oil Change") as a bold title with the detailed description as a smaller subtitle below

What was built

lib/features/vehicles/vehicle_form_screen.dart — select-all onTap + contextMenuBuilder on all fields

lib/features/settings/settings_screen.dart — select-all onTap on markup rule dialog fields; placeholder cleanup

lib/features/estimates/line_item_form_screen.dart — _laborTotal controller with bidirectional hours×rate sync; select-all onTap on markup fields; placeholder cleanup

lib/features/invoices/invoice_service.dart — _lineRow optional subtitle param; labor rows pass laborName as title + description as subtitle; simple invoice renderer also updated

lib/features/repair_orders/ro_detail_screen.dart — same _LineItemRow laborName display + smart _money() helper

lib/features/estimates/estimate_detail_screen.dart — _LineItemRow shows laborName as bold title + description as subtitle; smart _money() helper

lib/features/estimates/estimate_detail_screen.dart — _applyTemplate now passes laborName, captures labor line id, fetches and inserts linked template parts

lib/features/service_templates/service_template_form_screen.dart — _total controller with bidirectional hours×rate sync; full LINKED PARTS section with _PartPickerSheet, qty dialog, _LinkedPartRow; save/load linked parts logic

lib/features/inventory/part_list_screen.dart — blue category badge on list rows; smart sell price formatting

lib/features/inventory/part_form_screen.dart — added _markupPercentCtrl; _applyMarkupTier, _recalcSellPrice, _onSellPriceChanged; _markupRow inline Cost|Markup%|Sell Price widget; _loadDefaultMarkup; category picker

lib/database/database.g.dart — regenerated via build_runner

lib/database/database.dart — added category column to InventoryParts; added ServiceTemplateParts table (schema v20); migration v20; watchTemplatePartsForTemplate, getTemplatePartsForTemplate, insertTemplatePart, deleteTemplatePart, deleteAllTemplatePartsForTemplate

Files modified

Begin Module 3 — Invoice PDF generation from a closed repair order.

Next session

## Session 9 — v0.7.1 Smooth Operator

Date: March 22, 2026

Version: v0.7.1 Smooth Operator

Session: 9

Global search screen — Search in sidebar + Cmd+F shortcut; searches customers, vehicles, estimates, and ROs simultaneously; results grouped by section; tap any result to navigate directly to it

Rate/hr placeholder on template form shows the actual shop default dollar value (e.g. 120.00) loaded from settings

Apply Template action on estimates — "Apply Template" row under ADD ITEMS opens a searchable template picker; selecting one instantly adds a pre-filled approved labor line using the template rate or the shop default

Service Templates (schema v18) — new ServiceTemplates table; manage templates at Settings → Service Templates; each template stores a name, labor description, default hours, and optional rate override

Inline search in all picker sheets — customer, vehicle, vendor, labor, technician, and template pickers autofocus a search field on open; list filters as you type; "No results" message when nothing matches

Chevron + right-click on estimate line items — gray chevron on every row makes edit affordance obvious; right-click shows Edit / Delete context menu

Default approve — new line items now save as approved automatically; no more tapping each item to approve it

What was built

lib/features/search/search_screen.dart

lib/features/service_templates/service_template_form_screen.dart

lib/features/service_templates/service_template_list_screen.dart

lib/features/service_templates/service_templates_provider.dart

Files added

lib/router.dart — /settings/service-templates routes; /search route; _ServiceTemplateEditLoader loader class

lib/main.dart — Search sidebar item above Settings; Cmd+F shortcut; _openSearch helper; _selectedIndex handles /search route

lib/features/settings/settings_screen.dart — Service Templates navigation row added; go_router import added

lib/features/repair_orders/ro_detail_screen.dart — _TechPickerSheet converted to StatefulWidget with inline search

lib/features/estimates/estimate_form_screen.dart — _PickerSheet converted to StatefulWidget with inline CupertinoSearchTextField

lib/features/estimates/estimate_detail_screen.dart — chevron on line item rows; onSecondaryTapUp right-click context menu; _applyTemplate method; Apply Template action row; _TemplatePickerSheet widget

lib/features/estimates/line_item_form_screen.dart — approvalStatus defaults to approved on insert; _VendorPickerSheet and _LaborPickerSheet converted to StatefulWidget with inline search

lib/database/database.dart — added ServiceTemplates table (schema v18); searchCustomers, searchVehicles, searchEstimates, searchRepairOrders methods; ServiceTemplates CRUD queries

Files modified

Begin Module 3 — Invoice PDF generation from a closed repair order.

Next session

## Session 8 — v0.7.0 Parts Counter

Date: March 22, 2026

Version: v0.7.0 Parts Counter

Session: 8

Removed old settings dialog in favor of full settings screen navigation

Select-all on tap for pre-populated numeric fields (stock qty, low stock threshold, line item qty)

Default tax rate applied to new estimates automatically on creation

Markup Rules — tiered cost-range matrix; add, edit (tap row), and delete (swipe) rules; auto-applies matching tier markup % when cost is typed on Add Part form (schema v17)

Settings: Shop Info (shop name), Labor (default labor rate), Tax (default tax rate), Parts Markup Rules sections

Settings screen — dedicated full screen at /settings, accessible from sidebar gear icon (bottom) and Cmd+, menu bar shortcut

Stock deduction on RO mark-done — checking off a parts line item on an RO deducts qty from inventory; unchecking restores it (schema v16 adds inventoryPartId to estimate_line_items)

Catalog picker on Add Part form — pick a part from inventory to auto-fill description, cost, and sell price; markup sync runs automatically after

Parts Inventory — list screen with searchable parts, color-coded stock badges (In Stock / Low Stock / Out of Stock), add/edit/delete form with part number, cost, sell price, stock qty, and low stock threshold (schema v15)

What was built

Stock deduction was incorrectly placed at estimate save time — moved to RO mark-done toggle for accurate real-world tracking

Parts Inventory search bar clipped behind nav bar — fixed by wrapping CustomScrollView in SafeArea

StreamProvider data empty on first picker tap — fixed by ref.watch()-ing all picker providers in build() so streams are active before user taps

Bugs fixed

lib/features/settings/markup_rules_provider.dart

lib/features/settings/settings_screen.dart

lib/features/inventory/part_form_screen.dart

lib/features/inventory/part_list_screen.dart

lib/features/inventory/inventory_provider.dart

Files added

lib/router.dart — /settings route added; /parts/:partId/edit route added

lib/main.dart — removed old settings dialog; Cmd+, navigates to /settings; sidebar gear icon at bottom; Settings highlighted when active

lib/features/repair_orders/ro_detail_screen.dart — _toggleDone deducts/restores inventory stock for catalog-linked parts

lib/features/estimates/estimate_form_screen.dart — reads defaultTaxRate from settings on estimate creation

lib/features/estimates/estimate_detail_screen.dart — stock-aware delete removed (stock tracks on RO mark-done instead)

lib/features/estimates/line_item_form_screen.dart — catalog picker row + sheet; markup tier auto-apply on cost change; ref.watch for vendors/inventory/markup providers

lib/database/database.dart — added InventoryParts table (v15), inventoryPartId on line items (v16), MarkupRules table + shopName + defaultTaxRate on ShopSettings (v17); schema v17

Files modified

Begin Module 3 — Invoice PDF generation from a closed repair order.

Next session

## Session 7 — v0.6.0 Full Bay

Date: March 22, 2026

Version: v0.6.0 Full Bay

Session: 7

Module 1 complete — all planned features shipped

getRepairOrder() one-time fetch query added to database

Technicians row added to the Repair Orders hub screen

Assigned technician shown in RO detail header with wrench icon and specialty

Assign Technician action on non-closed RO detail — opens bottom sheet picker with current selection checkmark, "+ New Technician" shortcut, and Remove option

New/edit technician form — name, specialty, phone with formatter; delete with confirmation

Technician list screen with add button in nav bar, initials avatar, specialty subtitle

Technicians table added (schema v14) — name, specialty, phone fields

Edit RO form — edit the internal note on a repair order from the ACTIONS section on any non-closed RO

RO list status filter pill bar (All / Open / In Progress / Completed / Closed) — filters live as you tap, empty state adapts to active filter

What was built

Migration blocks used from == N which would skip migrations on devices jumping multiple schema versions — corrected to from < N throughout

Bugs fixed

lib/features/repair_orders/ro_detail_screen.dart — removed NO PLATE display filter

lib/features/estimates/estimate_form_screen.dart — removed NO PLATE display filters in picker and selected row

lib/features/estimates/estimate_detail_screen.dart — removed NO PLATE display filter; plate shown as-is

lib/features/vehicles/vehicle_form_screen.dart — NO PLATE stored when plate field is empty

lib/features/customers/customer_detail_screen.dart — internal note shown in CONTACT section

lib/features/customers/customer_form_screen.dart — internal note field added

lib/features/repair_orders/ro_detail_screen.dart — declined items filtered out; mark-done checkmark toggle; Edit Estimate action row; customer complaint in header

lib/features/estimates/estimate_detail_screen.dart — approval badge on each row; action sheet to approve/decline/reset; declined items styled with strikethrough; totals footnote for declined; declinedTotal excluded from subtotal

lib/features/estimates/estimate_form_screen.dart — customer complaint field; internal note field; _PickerSheet updated with createNew and sublabel support; vehicle picker shows plate

lib/features/estimates/line_item_form_screen.dart — unit cost + markup % / $ / list fields with auto-sync; labor picker row; vendorSheet with + Add Vendor

lib/database/database.dart — added unitCost, parentLaborId (v10), customerComplaint (v11), internalNote, isDone (v12), approvalStatus (v13); bumped schemaVersion to 13; fixed all migration blocks to from < N

Files modified

Begin Module 3 — Invoice PDF generation from a closed repair order.

Next session

## Session 6 — v0.5.0 Sign-Off

Date: March 22, 2026

Version: v0.5.0 Sign-Off

Session: 6

Migration pattern corrected from from == N to from < N with PRAGMA guards to safely handle devices jumping multiple versions

Totals section shows "X items declined −$Y.YY" footnote in red when items are declined

Declined items display with strikethrough + gray text on estimate; excluded entirely from repair order

Partial estimate approval — tap approval circle badge on any line item to approve or decline it (schema v13, approvalStatus column)

contextMenuBuilder added to all CupertinoTextFields for right-click copy/cut/paste on macOS (standing rule saved to memory)

"+ New Customer" / "+ New Vehicle" / "+ Add Vendor" rows added to all picker sheets so you can create records without leaving the form

Edit Estimate link added to non-closed RO detail screens

Mark items done on repair order — checkmark circle toggle per line item when RO is not closed (schema v12)

"NO PLATE" stored when plate field is left empty on vehicle save; displayed as-is in all pickers, estimate headers, and RO headers

License plate shown in vehicle picker dropdown and selected row on estimate form

Internal note field on customer form — shown on customer detail, auto-populates estimate internal note when customer is picked (schema v12)

Customer complaint field added to new estimate form and displayed in estimate/RO detail header (schema v11)

Parts grouped under their linked labor sub-header in estimate detail and RO detail screens

Parts can be linked to a labor line via a labor picker on the Add Part form (parentLaborId, schema v10)

Unit cost + markup % / markup $ / unit list price fields on Add Part form — editing markup % auto-updates markup $ and vice versa (schema v10)

What was built

Migration blocks used from == N which would skip migrations on devices jumping multiple schema versions — corrected to from < N throughout

Bugs fixed

lib/features/repair_orders/ro_detail_screen.dart — removed NO PLATE display filter

lib/features/estimates/estimate_form_screen.dart — removed NO PLATE display filters in picker and selected row

lib/features/estimates/estimate_detail_screen.dart — removed NO PLATE display filter; plate shown as-is

lib/features/vehicles/vehicle_form_screen.dart — NO PLATE stored when plate field is empty

lib/features/customers/customer_detail_screen.dart — internal note shown in CONTACT section

lib/features/customers/customer_form_screen.dart — internal note field added

lib/features/repair_orders/ro_detail_screen.dart — declined items filtered out; mark-done checkmark toggle; Edit Estimate action row; customer complaint in header

lib/features/estimates/estimate_detail_screen.dart — approval badge on each row; action sheet to approve/decline/reset; declined items styled with strikethrough; totals footnote for declined; declinedTotal excluded from subtotal

lib/features/estimates/estimate_form_screen.dart — customer complaint field; internal note field; _PickerSheet updated with createNew and sublabel support; vehicle picker shows plate

lib/features/estimates/line_item_form_screen.dart — unit cost + markup % / $ / list fields with auto-sync; labor picker row; vendorSheet with + Add Vendor

lib/database/database.dart — added unitCost, parentLaborId (v10), customerComplaint (v11), internalNote, isDone (v12), approvalStatus (v13); bumped schemaVersion to 13; fixed all migration blocks to from < N

Files modified

Begin Module 3 — Invoice PDF generation from a closed repair order.

Next session

## Session 5 — v0.4.0 Open Bay

Date: March 22, 2026

Version: v0.4.0 Open Bay

Session: 5

Version renamed from v0.3.0 Write-Up → v0.3.0 Write-Up across all docs

Design rule saved permanently to CLAUDE.md so all future sessions follow it

Button/action design rule standardized — all actions use list-row style (blue icon + blue label + gray chevron, under small-caps section header)

Repair Orders hub row enabled — was Coming soon, now navigates to /repair-orders/ros

View Repair Order link on estimate detail once RO exists (green icon, RO number subtitle)

Convert to Repair Order action on estimate detail screen (list-row style under ACTIONS)

Status advancement flow: Open → In Progress → Completed → Closed, each with contextual icon (wrench / checkmark / lock)

RO detail screen — status badge, customer/vehicle header, line items (read from linked estimate), totals, ACTIONS section with status advancement row

RO list screen — color-coded status dots (blue=Open, orange=In Progress, green=Completed, gray=Closed), customer name, vehicle label, status text + chevron

repair_orders_provider.dart — repairOrdersProvider, repairOrderProvider, roForEstimateProvider (Riverpod StreamProviders)

RepairOrderWithDetails helper class for joined RO + customer + vehicle queries

Repair Orders table — schema v9, full CRUD (insertRepairOrder, updateRepairOrder, deleteRepairOrder, watchAllRepairOrders, watchRepairOrder, watchRoForEstimate)

What was built

lib/features/repair_orders/ro_detail_screen.dart

lib/features/repair_orders/ro_list_screen.dart

lib/features/repair_orders/repair_orders_provider.dart

Files added

README.md — v0.4.0 Open Bay added to Project Status

docs/module_plan.md — RO tasks checked off, v0.4.0 infrastructure section added

CLAUDE.md — Button & Action Design Rule section added, What's Built So Far updated, schema v9, version bumped to v0.4.0 Open Bay

lib/router.dart — /repair-orders/ros and /repair-orders/ros/:roId routes added

lib/features/repair_orders/repair_orders_screen.dart — Repair Orders row enabled, navigates to /repair-orders/ros

lib/features/estimates/estimate_detail_screen.dart — Convert to RO / View RO banner, Add Labor/Part as list-row actions, _ActionRow widget, removed _AddButton

lib/database/database.g.dart — regenerated by build_runner

lib/database/database.dart — RepairOrders table, RepairOrderWithDetails, schemaVersion 8→9, migration from < 9, RO queries

Files modified

Polish and bug-finding session — review all screens for UX issues, fix any rough edges, check edge cases (empty states, missing data, navigation flows).

Next session

## Session 4b — v0.3.0 Write-Up

Date: March 21, 2026

Version: v0.3.0 Write-Up

Session: 4b

module_plan.md and README.md updated to reflect v0.3.0 Write-Up

docs/update_build_log.py created — python-docx script for reading and writing the build log

CLAUDE.md updated with What's Built So Far, Coding Rules, Session Rules, and Current Version

Account # label width widened to 96px to prevent wrapping

Account # field forced uppercase in vendor form using TextInputFormatter

Edit existing line items — tap any labor or part row to open pre-filled edit form; saves via updateLineItem

What was built

Renamed all supplier references to vendor throughout codebase after schema rename

SQLite migration "duplicate column name: supplier_id" — added PRAGMA guard before addColumn calls

SQLite migration "no such table: suppliers" — changed from < 7 to from == 6 so rename only runs on real v6 upgrades

All CupertinoAlertDialog builders switched to dialogCtx pattern across 8 files — fixes stuck popups on macOS with go_router

Bugs fixed

docs/update_build_log.py

Files added

README.md — version updated to v0.3.0 Write-Up

docs/module_plan.md — v0.3.0 infrastructure section, edit line items checked off

CLAUDE.md — full update with built list, coding rules, session rules

lib/router.dart — line-items/:lineItemId/edit route, _LineItemEditLoader

lib/features/vehicles/vehicle_detail_screen.dart — New Estimate button (quiet list-row style)

lib/features/vehicles/vehicle_form_screen.dart — dialogCtx fix

lib/features/customers/customer_form_screen.dart — dialogCtx fix

lib/features/customers/customer_list_screen.dart — context menu, dialogCtx fix

lib/features/vendors/vendor_list_screen.dart — context menu, account # uppercase display, dialogCtx fix

lib/features/vendors/vendor_form_screen.dart — UpperCaseFormatter for account #, label width fix, dialogCtx fix

lib/features/estimates/estimate_form_screen.dart — smart dependency navigation, dialogCtx fix

lib/features/estimates/line_item_form_screen.dart — edit mode with pre-fill, vendorId rename, dialogCtx fix

lib/features/estimates/estimate_detail_screen.dart — line item rows now tappable (edit), dialogCtx fix

lib/database/database.dart — schemaVersion 7→8, added getLineItem/updateLineItem, vendor_id migration, migration safety fixes

Files modified

Approve/decline estimate status, convert estimate to Repair Order, RO list and detail screens, RO status flow (Draft → Approved → In Progress → Completed → Closed).

Next session

Most recent session at the top. Add new entries here as you build.

## Session 4a — v0.3.0 Write-Up

| Date | March 21, 2026 |
| --- | --- |
| Version | v0.3.0 Estimate |
| Session | 4 |

What was built

VIN decode — NHTSA free API integration. Enter a 17-character VIN and year/make/model auto-fill. Requires macOS network entitlement (com.apple.security.network.client) and the dio HTTP package.

Estimates — full create/view/delete flow. Estimate list screen with status dot, customer name, vehicle, and total. Estimate detail with labor section, parts section, totals (subtotal + tax + total). Swipe-to-delete line items.

Line item form — Add Labor (description, hours, rate/hr with default from settings) and Add Part (description, qty, unit price, vendor picker). Live line total preview as you type.

Vendors — full CRUD. Vendor list screen, add/edit form (name, contact, phone, account # forced uppercase), delete with confirmation. Vendor picker sheet on Add Part form.

Shop Settings — single-row SQLite table. Default labor rate and default parts markup. Accessible via Settings dialog (Cmd+,). Labor rate auto-fills on the Add Labor form.

Apple-style macOS menu bar — AutoShopPro (About, Settings Cmd+,, Services, Hide/Quit), File (New Estimate Cmd+N, New Customer Shift+Cmd+N), Window (Minimize, Zoom), Help (AutoShopPro Help).

Right-click context menus — Apple-inspired overlay menus on customer rows (Open, Edit, Delete), estimate rows (Open, Add Labor, Add Part, Delete), and vendor rows (Edit, Delete).

New Estimate shortcut on vehicle detail screen — tapping creates an estimate pre-linked to that customer and vehicle and jumps straight to the estimate detail.

Smart dependency navigation — if no customers exist when creating an estimate, app navigates directly to New Customer form instead of showing a dead-end dialog. Same pattern for missing vehicles and vendors.

Bugs fixed

Stuck popups — all CupertinoAlertDialog builders now use their own dialogCtx for Navigator.pop instead of the page context. Fixes dialogs that would dismiss the wrong screen on macOS with go_router.

SQLite migration partial-run bug — from < 7 migration block changed to from == 6 so the suppliers-to-vendors rename SQL only runs on databases that actually had a suppliers table. Added PRAGMA column existence checks to guard against partial migrations.

supplier_id renamed to vendor_id — database column, Dart field, and all variable names updated. build_runner regenerated database.g.dart. Schema version bumped to v8.

bringAllWindowsToFront removed — not available in Flutter 3.43.0; caused a PhaseScriptExecution build failure.

Files added

lib/features/vehicles/vin_service.dart, lib/features/estimates/estimates_provider.dart, lib/features/estimates/estimate_list_screen.dart, lib/features/estimates/estimate_form_screen.dart, lib/features/estimates/estimate_detail_screen.dart, lib/features/estimates/line_item_form_screen.dart, lib/features/vendors/vendors_provider.dart, lib/features/vendors/vendor_list_screen.dart, lib/features/vendors/vendor_form_screen.dart, lib/widgets/context_menu.dart

Files modified

lib/database/database.dart (schema v8, new tables and migrations), lib/database/database.g.dart (regenerated), lib/main.dart (Apple menu bar, settings dialog, nav helpers), lib/router.dart (all new routes + appNavigatorKey), lib/features/vehicles/vehicle_form_screen.dart (VIN decode), lib/features/vehicles/vehicle_detail_screen.dart (New Estimate button), lib/features/repair_orders/repair_orders_screen.dart (Estimates and Vendors rows), pubspec.yaml (dio added), macos/Runner/DebugProfile.entitlements, macos/Runner/Release.entitlements (network client entitlement)

Next session

Edit existing line items on an estimate. Convert estimate to Repair Order. RO status flow and RO detail screen.

## Session 3 — v0.2.0 Intake

| Date | March 21, 2026 |
| --- | --- |
| Version | v0.2.0 Intake |
| Session | 3 |

### What was built

- Repair Orders hub screen — entry point for Module 1 with Customers (active), Repair Orders (coming soon), and Estimates (coming soon) rows

- Customer list screen — searchable, live-updating list with avatar initials (first letter of name in a blue circle)

- Add customer form — name, phone, email fields

- Edit customer form — pre-filled with existing data

- Customer detail screen — shows contact info, vehicle list, and delete option

- New customer flow — after saving, navigates directly to the new customer’s detail page

- Vehicle list — shown on customer detail screen, updates live from database

- Add vehicle form — year, make, model, VIN, mileage, license plate

- Edit vehicle form — pre-filled with existing data

- Delete customer and delete vehicle — confirmation dialog, then navigates away

- Input formatters: phone formats as (555) 867-5309, mileage shows 45,000, plate inserts space (ABC 1234), VIN auto-uppercases, name/make/model capitalize each word

- Database schema v3 — removed address column from customers, removed trim column from vehicles

- Dialog bug fix — delete confirmation buttons now dismiss correctly using dialog context

- Delete buttons changed from large filled red buttons to subtle red text links

- Worktrees added to .gitignore

### Files added

- lib/features/customers/customers_provider.dart

- lib/features/customers/customer_list_screen.dart

- lib/features/customers/customer_form_screen.dart

- lib/features/customers/customer_detail_screen.dart

- lib/features/repair_orders/repair_orders_screen.dart

- lib/features/vehicles/vehicle_form_screen.dart

- lib/features/vehicles/vehicle_detail_screen.dart

### Files modified

- lib/database/database.dart (schema v3, CRUD methods for customers and vehicles)

- lib/database/database.g.dart (regenerated by build_runner)

- lib/router.dart (customer and vehicle routes added)

- pubspec.yaml (bumped to 0.2.0+3)

- CLAUDE.md (worktree warning, build_runner instructions added)

- docs/README.md (v0.2.0 status added)

- docs/module_plan.md (customer and vehicle tasks marked complete)

### Next session

- VIN decode using NHTSA free API (auto-fill year/make/model from VIN) or Estimates

## Session 2 — v0.1.1 Ignition

| Date | March 21, 2026 |
| --- | --- |
| Goal | Wire up infrastructure: Riverpod state management, go_router navigation, and Drift local database |
| Built | Added packages: flutter_riverpod, go_router, drift, sqlite3_flutter_libs, path_provider. Wrapped app in ProviderScope (Riverpod). Created lib/router.dart with ShellRoute and 5 named routes. Created lib/database/database.dart with Customers and Vehicles tables. Ran Drift code generator (database.g.dart). Fixed macOS dock name to AutoShopPro via CFBundleDisplayName in Info.plist. Resolved Swift Package Manager dependency (CSQLite) for macOS build. |
| Files changed | pubspec.yaml, lib/main.dart, lib/router.dart (new), lib/database/database.dart (new), lib/database/database.g.dart (generated), macos/Runner/Info.plist, docs/README.md, docs/module_plan.md, CLAUDE.md |
| Version | v0.1.1 Ignition |

## Session 1 — v0.1.0 Bones

| Date | March 20, 2026 |
| --- | --- |
| Goal | Get a working Flutter app running on macOS with a complete app shell |
| Outcome | Full adaptive app shell running on macOS — sidebar on desktop, tab bar on mobile, all 5 modules wired up |
| Commit | git commit -m "v0.1.0 Bones - initial project scaffold" |

### What was built

- CupertinoApp with system blue theme (#007AFF) and Brightness.light

- Adaptive AppShell — detects screen width >700px for desktop sidebar, otherwise mobile tab bar

- Desktop: 220px sidebar with AutoShopPro title, 5 nav items, system blue active state with white text/icon, rounded selection highlight

- Mobile: CupertinoTabScaffold with CupertinoTabBar, all 5 modules as tabs

- 5 nav items with Cupertino icons: Repair Orders (wrench), Parts (cube_box), Payments (creditcard), Dashboard (chart_bar), Accounting (book)

- PlaceholderScreen for each module — CupertinoNavigationBar, centered hammer icon, bold title, 'Coming soon' subtitle

- Git initialized, first commit of 132 files pushed to GitHub at https://github.com/shopraglabs/AutoShopPro

- Project documentation created: README.md, module_plan.md, AutoShopPro_Build_Log.docx

### Bugs & gotchas

- Flutter CLI code signing fails on macOS Tahoe — workaround: always open Runner.xcworkspace in Xcode and run from there, never use 'flutter run' in terminal

- 14 stale file warnings in Xcode after multiple build attempts — fixed with Product > Clean Build Folder (not real errors, just Xcode housekeeping)

- GitHub no longer accepts regular passwords for git push — requires a Personal Access Token (Settings > Developer Settings > Tokens classic > repo scope)

### Next session — v0.1.1

- Add Riverpod package for state management

- Add go_router package for navigation

- Initialize Drift local database

- Wire up real navigation between screens using go_router

## Session [N] — v[X.Y.Z] [Name]  ← copy this block each session

| Date |  |
| --- | --- |
| Goal |  |
| Outcome |  |
| Commit |  |

### What was built

### Bugs & gotchas

### Next session